| Date of test | Component to be tested | Type of test to be carried out | Prerequisites and dependencies |
| --- | --- | --- | --- |
| 27/02/2026 | Account registration | Black-box functional testing using normal data (valid name, valid email, strong password) to confirm successful account creation | Back-end registration logic implemented. Database connection active |
| 27/02/2026 | Account registration | Black box functional testing using erroneous data (invalid email format, weak password) to ensure registration is rejected | Validation rules implemented for email and password |
| 27/02/2026 | Account registration | Boundary testing using minimum and maximum values (e.g. minimum password length, maximum username length) | Field length constraints defined in front end and back end |
| 27/02/2026 | Account registration | Validation testing using absent and extreme data (empty required fields and very long strings, special characters) to ensure appropriate error messages | Required field checks implemented and input sanitisation implemented |
| 27/02/2026 | Account registration | White-box testing of registration logic to confirm correct decision paths are followed (e.g. validation – Database insert) | Source code accessible for inspection |
| 27/02/2026 | Account registration | Security testing to ensure passwords are not stored in plain text and sensitive data is protected | Password hashing implemented |
| 27/02/2026 | Account registration | Regression testing after any fixes to ensure registration still functions correctly | Previous defects resolved |
| 28/02/2026 | Login | Black-box functional testing using normal data and using erroneous data | User account exists in the database for functional testing and doesn’t for erroneous. Authentication logic implemented |
| 28/02/2026 | Login | Validation testing using absent data (empty email and/or password fields) to ensure required field warnings are displayed | Required field validation implemented on front end |
| 28/02/2026 | Login | Boundary testing using minimum and maximum values for email and password length | Input length constraints defined |
| 28/02/2026 | Login | Validation testing using extreme data (very long strings, special characters) to test robustness and input handling | Input sanitisation implemented |
| 28/02/2026 | Login | White-box testing of authentication logic to confirm correct decision paths (user found – password check – session creation | Source code available for inspection |
| 28/02/2026 | Login | Integration testing to ensure credentials entered on the front end are correctly processed by the back end and matched against stored data | Front end connected to back end database |
| 28/02/2026 | Login | Security testing to ensure passwords are compared securely and no sensitive data is exposed in error messages | Password hashing implemented |
| 28/02/2026 | Login | UI testing to confirm feedback messages are clear, accessible, and do not reveal sensitive information | Error and success messages implemented |
| 28/02/2026 | Login | Regression testing after fixes to ensure login functionality remains stable | Previous defects resolved |
| 28/02/2026 | Navigation bar | Black-box functional testing using normal data (clicking each link once) to ensure correct page navigation | All linked pages created and accessible |
| 28/02/2026 | Navigation bar | Integration testing to confirm links correctly route between front-end and dynamic content where applicable | Routing logic implemented |
| 28/02/2026 | Navigation bar | White box testing of navigation logic to confirm correct conditional paths (e.g. logged in vs logged out links) | Source code available for inspection |
| 28/02/2026 | Navigation bar | Boundary testing using different screen sizes (desktop, tablet, mobile) to ensure menu remains usable | Responsive design implemented |
| 28/02/2026 | Navigation bar | UI testing to ensure visual consistency, correct alignment, and clear active page indicators | CSS styling applied consistently |
| 28/02/2026 | Navigation bar | Accessibility testing using keyboard only navigation and screen reader compatibility | Accessibility features implemented |
| 28/02/2026 | Navigation bar | Validation testing to ensure unavailable pages or restricted links are handled correctly (e.g. disabled or hidden) | User permissions implemented |
| 28/02/2026 | Navigation bar | Regression testing after changes to confirm navigation still functions across all pages | Any layout or routing changes completed |
| 01/03/2026 | Footer | Black box functional testing using normal interaction (clicking each footer link | All linked pages created and accessible |
| 01/03/2026 | Footer | Integration testing to confirm footer links route correctly between front end pages and dynamic content | Routing logic implemented |
| 01/03/2026 | Footer | White box testing of footer logic to ensure correct links are rendered on all pages | Source code available for inspection |
| 01/03/2026 | Footer | System testing to confirm the footer appears consistently across all pages of the solution | Footer component included site-wide |
| 01/03/2026 | Footer | UI testing to ensure layout, spacing, and hierarchy are consistent and do not interfere with main content | CSS styling implemented |
| 01/03/2026 | Footer | Boundary testing using different screen sizes to ensure the footer remains readable and usable on mobile, tablet and desktop devices | Responsive design implemented |
| 01/03/2026 | Footer |  |  |